The following is Mermaid diagram source. In the actual assessment, the diagram must be created inside OpenCode, placed in a separate file, and linked from Section C of APPROACH.md.

High-level component relationships. Production design must additionally define emergency fallback paths, access controls, and system failures.

Components and why they are used

| Component | Purpose |
| --- | --- |
| Channel gateway | Connect phone, SMS, and chat to shared workflows |
| Speech-to-text / Text-to-speech | Support natural patient voice conversations |
| Safety and identity layer | Prevent unsafe responses and unauthorized disclosures |
| AI workflow orchestrator | Coordinate controlled workflows rather than unrestricted AI actions |
| Epic integration | Access approved clinical and administrative functions |
| Human escalation queue | Route clinical decisions and unresolved tasks to staff |
| Secure storage and audit | Protect information and support traceability |
| Monitoring | Detect failures, measure quality, and support incident response |

Architecture decision: A constrained, policy-driven workflow is preferable to unrestricted autonomous agents for sensitive clinical tasks. An LLM can understand patient language, but clinical policies and authorized backend tools must control the actions taken.

Section D — Eight-week scope

| Timeline | Delivery focus |
| --- | --- |
| Weeks 1–2 | Confirm workflows, privacy policies, patient verification, staff ownership, and Epic access |
| Weeks 3–4 | Implement the pilot's voice/chat intake, administrative FAQs, and staff escalation paths |
| Weeks 5–6 | Validate permitted scheduling and refill-request workflows, SMS safeguards, and English/Spanish support |
| Weeks 7–8 | Test all patient scenarios, conduct staff training, monitor pilot traffic, and complete safety and operational acceptance checks |

Ship at one clinic: Basic phone/chat support, approved administrative answers, appointment-request handling, refill intake, secure identity verification, multilingual fallback, and reliable escalation. Enable automated scheduling only after the integration and workflow rules pass validation.

Defer: Autonomous clinical advice, complex prior-authorization decisions, broad cross-clinic rollout, and automated outbound discharge campaigns until their safety and operational requirements are validated.

Success criteria: No unauthorized health-information disclosure in testing, no missed simulated emergency escalation, successful human fallback, measurable reduction in routine staff workload, and reliable auditability. Exact thresholds should be agreed with Saguaro before launch.

Section E — Next step

If the assessment runs out of time, the next step would be validating the design against Saguaro's clinical escalation policies, Epic integration capabilities, privacy requirements, and pilot acceptance criteria.

Design:

[Phone / Voice+SMS +Portal Chat ]Channel & Voice Gateway Identity + Safety ChecksAI Workflow Orchestrator [Epic / APIs +Staff Queue + Secure Data ]Monitoring + Audit